Capstone Features and Timeline

Jeremy Dangerfield

February 14, 2026

Neumont University

Capstone Projects

PRO390

## Incomplete Features Overview

While the core structure of MazeGate is functioning, several features still require further development and refinement. The Alerts screen currently displays static data and does not yet pull from a dynamic source or reflect real-time system events. The Devices screen lists mock devices but lacks interactive controls, device detail views, and status updates. The armed/disarmed system toggle is functional at the UI level but is not yet connected to a backend or simulated logic engine. Additionally, user testing has only begun at a basic level, and feedback has not yet been fully incorporated into design improvements. Visual polish, error handling, and overall UI consistency also need refinement to ensure a professional final product.

## Projected Timeline

Week 7:

- Finalize Alerts screen behavior and presentation

- Add remaining interactivity to the Devices screen

- Refine armed/disarmed logic and UI feedback

- Apply initial user testing feedback

- Complete the functional version of the app

Week 8:

- Conduct additional user testing

- Refine UI polish, spacing, and consistency

- Improve overall user experience and clarity

Week 9:

- Apply final refinements and bug fixes

- Complete written documentation and presentation

- Submit the final Capstone project